RATEQUIP | PHASE 2 TECHNICAL RE-AUDIT RESULT

PASSED — Technical acceptance gates complete

To: Robin Lionstone

From: Touy Smith

Date: 1 August 2026

Invoice / Milestone: 2026-010 · Phase 2 — Milestone 1: MVP Core (THB 20,000)

Audit reference: Developer Discussion Notes V4 — Phase 2 Payment Audit (30 July 2026)

Live deployment: https://ratequip-web.vercel.app

Production commit: 910a98b (910a98bda103ee4a9f845e01e9f2ff75f444fa2d)

Evidence refresh commit: 325b80f

Release identifier: phase2-mvp-m1-2026-08-01

Result: TECHNICAL RE-AUDIT PASSED

1. Executive decision

Following remediation of every Priority-0 finding in the 30 July 2026 payment-gate audit, the full technical acceptance suite was re-run against the live Neon-backed production deployment on 1 August 2026.

Result: the Phase 2 MVP Core technical acceptance gates PASS. All six invoice milestone areas are ready. All nine original P0 blockers are closed on evidence. Automated acceptance checks pass 19/19; Playwright production audit passes 31/31; database migrate/seed/rollback UAT passes 6/6; and the billing credit ledger reconciles on Neon.

This document certifies the technical re-audit outcome for client review. Formal written acceptance and payment release remain at Robin’s authority after independent verification of the live site and attached evidence pack.

2. Scorecard (re-run 1 August 2026)

| Metric | Result |
| --- | --- |
| Technical re-audit result | PASSED |
| Milestone areas ready | 6 / 6 |
| Automated acceptance checks (Neon) | 19 / 19 |
| Playwright acceptance audit (production) | 31 / 31 |
| Database UAT (migrate / seed / rollback) | 6 / 6 |
| Phase 2 mutation smoke (Neon) | PASSED |
| Original P0 defects closed | 9 / 9 |
| Production health | ok · demoMode=false · database=true |
| Production deploy SHA | 910a98b |

3. Milestone matrix vs original audit

| Milestone area | 30 Jul 2026 audit | 1 Aug 2026 re-audit |
| --- | --- | --- |
| Database architecture | NOT DEMONSTRATED | PASS |
| Accounts / authentication | PARTIAL / FAIL | PASS* |
| Company profiles and administration | FAIL | PASS |
| Reviews and evidence | NOT DEMONSTRATED | PASS |
| Basic RFQ marketplace | FAIL | PASS |
| Billing / credit framework | NOT DEMONSTRATED | PASS |

*Authentication: registration entry, login, logout, session protection, role resolution, and server-side RBAC negative tests pass. Email verification, password reset, and MFA are Clerk-hosted platform capabilities; entry surfaces are verified on the live site. Full challenge completion can be confirmed in the live UAT session if required.

4. Original P0 blockers — closure status

| P0 | Original finding | Status |
| --- | --- | --- |
| P0-01 / P0-02 | Add Company “Submission not found”; Continue/Back recovery broken | CLOSED |
| P0-03 | Claim / admin approval not demonstrated | CLOSED |
| P0-04 | Reviews only a Write-review link; lifecycle missing | CLOSED |
| P0-05 | RFQ invalid data accepted; missing dashboard list / edit / award path | CLOSED |
| P0-06 | Signed-out users saw Close RFQ / Mark awarded | CLOSED |
| P0-07 | No database migrate / seed / rollback evidence | CLOSED |
| P0-08 | Billing was a price sheet only; no ledger reconciliation | CLOSED |
| P0-09 | Insufficient acceptance evidence pack | CLOSED |

5. Evidence of live production controls

Protected dashboards redirect unauthenticated users to sign-in.

Unauthenticated billing refund, RFQ status change, AI assist, and procurement APIs return 401.

Public RFQ detail hides Close RFQ / Mark awarded for signed-out visitors.

Neon acceptance counter creates real UUID RFQ, quote, and review rows (not demo-only runtime IDs).

Subscription activation grants credits; RFQ debit (−25), refund, and ledger reconcile balance.

Database UAT: 42 applied migrations, schema present, seed counts verified, temporary change rolled back.

6. How to reproduce the technical gate

From the repository root against the production Neon database / live URL:

npm run smoke:phase2:acceptance   # 6/6 areas · 19/19 checks

npm run smoke:phase2              # Neon mutation smoke

npm run uat:db                    # migrate / seed / rollback

npx playwright test e2e/acceptance-audit.spec.ts

7. Supporting evidence package

Attached / available under docs/acceptance-phase2/:

Acceptance-Checklist.md — full requirement matrix

Defect-Closure-Report.pdf — P0-01…P0-09 closure detail

Database-Evidence.pdf · Security-Evidence.pdf · RBAC-Evidence.pdf · Billing-Evidence.pdf

QA-Results.pdf · UAT-Results.pdf · Evidence-Pack.pdf

videos/phase2-acceptance-narrated.mp4 · videos/uat-full-walkthrough.mp4

screenshots/01–40 · playwright-report/

release.json — machine-readable release metadata

8. Requested client action

We request that Robin independently verify the live deployment and evidence pack, then provide written acceptance of Phase 2 Milestone 1 so the THB 20,000 payment can be released under Invoice 2026-010.

Suggested verification focus:

Spot-check Add Company, claim/approve, review lifecycle, RFQ create→dashboard→award.

Confirm signed-out mutation controls remain hidden and APIs deny guests.

Confirm billing credits grant/debit/refund and ledger balance on the buyer billing page.

Optionally complete Clerk email verification / password reset / MFA in a live session.

9. Formal statement

I certify that, as of 1 August 2026, the RateQuip Phase 2 MVP Core technical acceptance re-audit against the V4 payment-gate criteria has PASSED on the production deployment (https://ratequip-web.vercel.app) at commit 910a98b.

Respectfully,

Touy Smith

1 August 2026