# RateQuip Phase 2 — Evidence Response

Phase 2 has been fixed and is ready for another audit.

To: Robin Lionstone

From: Touy Smith

Date: 30 July 2026

About: Invoice 2026-010 · Phase 2 MVP Core · THB 20,000

Live site: https://ratequip-web.vercel.app

Current result: 6 / 6 areas ready · 19 / 19 automated checks · 20 live evidence videos

# In plain words

Thank you for the Phase 2 audit feedback.

The issues you raised were valid. The earlier staging build was not complete enough for Phase 2 acceptance. Those problems have now been fixed.

Phase 2 MVP is ready for another audit.

Current proof includes automated checks and 20 short videos recorded on the live website https://ratequip-web.vercel.app using real Clerk sign-in (not a local demo).

Please run a new audit against the updated live build and this evidence pack.

# Scorecard vs the previous audit

| What was required | Previous audit | Status now |
| --- | --- | --- |
| Working database | Not shown | Ready |
| Real sign-up / login / permissions | Partial / Fail | Ready |
| Add / claim / approve companies | Fail | Ready |
| Reviews with proof files + moderation | Not shown | Ready |
| Basic RFQ create → manage → award | Fail | Ready |
| Billing / credits that balance | Not shown | Ready |

# Live evidence videos (20 clips)

All videos below were recorded on https://ratequip-web.vercel.app with real authentication where required.

| Video | What it shows |
| --- | --- |
| 01-signed-out-rfq-controls.mp4 | Signed-out: Close/Award hidden |
| 02-add-company-contacts.mp4 | Add Company past Contacts |
| 03-buyer-dashboard-rfqs.mp4 | Buyer dashboard RFQs |
| 04-rfq-validation-and-edit.mp4 | Validation + Edit/Revise |
| 05-billing-reconciliation.mp4 | Billing / credits |
| 06-reviews-lifecycle.mp4 | Reviews |
| 07-create-valid-rfq.mp4 | Create RFQ |
| 08-signed-in-rfq-owner-controls.mp4 | Signed-in owner controls |
| 09-submit-review-with-evidence.mp4 | Review + proof |
| 10-admin-moderation-queue.mp4 | Admin moderation |
| 11-company-claim-submit.mp4 | Company claim |
| 12-supplier-quote-builder.mp4 | Supplier quote builder |
| 13-compare-quotes.mp4 | Compare quotes |
| 14-pricing-and-checkout.mp4 | Pricing / checkout |
| 15-rfq-marketplace-list.mp4 | RFQ marketplace |
| 16-supplier-directory-profile.mp4 | Directory / profile |
| 17-auth-signup-entry.mp4 | Sign-up / sign-in |
| 18-revise-rfq-save.mp4 | Revise RFQ |
| 19-award-or-close-rfq.mp4 | Award / close |
| 20-onboarding-roles.mp4 | Onboarding |

# Short message ready to send

Hi Robin,

Thank you for the Phase 2 audit. The problems you listed were real, and I have fixed them.

Phase 2 MVP is now ready for another audit on the live site:
https://ratequip-web.vercel.app

The evidence pack includes automated check results and 20 short videos recorded on that live website with real Clerk sign-in (not a local demo).

Please run a new Phase 2 audit against the updated live build and evidence pack.

Regards,
Touy

Bottom line: Phase 2 has been fixed and is ready for another audit on the live site.