# RateQuip Phase 2 MVP Core — Acceptance Submission

To: Robin Lionstone

From: Touy Smith / RateQuip Engineering

Date: 2026-07-30

Re: Request for new Phase 2 Milestone 1 acceptance review (Invoice 2026-010)

Dear Robin,

Thank you for the previous Phase 2 MVP Core Acceptance Audit. Your findings were fair and actionable.

Every issue raised in that audit has now been addressed. The previous findings were converted into engineering tasks, remediated on the live deployment, and re-verified with automated checks, Playwright tests, database UAT, Stripe UAT smoke, and recorded demonstrations.

Each original P0 issue (company submission, continue/back/recovery, own vs claim company, review lifecycle, RFQ lifecycle, RBAC, database evidence, billing/credits, and evidence pack completeness) has been resolved or evidenced as closed in the attached Defect Closure Report.

Automated acceptance checks now pass (19/19). The Playwright acceptance audit passes (31/31). Manual UAT against your ten-step checklist has been recorded on the live site. A complete evidence package is attached under docs/acceptance-phase2/, including a narrated acceptance demonstration, Playwright HTML report, Lighthouse reports, database evidence, security/RBAC evidence, billing evidence, and git commit references (0f0280d9d8b8ca95f539b09b41f6e960a1b0b42e).

We respectfully request a new acceptance review for Phase 2 Milestone 1.

We do not ask you to accept based solely on this letter. Acceptance should be based on your independent verification of the attached evidence and the live deployment at https://ratequip-web.vercel.app.

Respectfully,

Touy Smith

RateQuip Engineering